MINISTRY OF EDUCATION AND SCIENCE OF UKRAINE

NATIONAL TECHNICAL UNIVERSITY

“KHARKIV POLYTECHNIC INSTITUTE”

DEPARTMENT OF SOFTWARE ENGINEERING AND MANAGEMENT INFORMATION TECHNOLOGIES

Report of laboratory work № 3

Discipline «Software Engineering»

Theme: Planning of System Activities

Executed by:

Student of group KN-226e

Budkov O. Yu.

Checked by:

Associate professor

Melnyk K. V.

Kharkiv

2026

Theme: planning of system activities.

Goal: to obtain basic experience and knowledge to work with a project tracking system.

Tasks:

– register on the free github.com account;

– create a new repository;

– add a new user as a collaborator to the repository;

– create milestones and issues according to the previous labs and assign tasks to the users of the team;

– work with the git repository;

– prepare the report of the work.

Progress of work

Task 3.1 Registering on github.com

GitHub is a web platform for version control and teamwork. It stores the repository of the project with the full history of changes and gives tools for planning the work: milestones, issues, labels and assignees. A free account was registered on https://github.com/signup (Figure 3.1).

[ Insert screenshot: your GitHub profile page after registration ]

Figure 3.1 – Account on github.com

Task 3.2 Creating a New Repository

A new public repository SE-Lab-Var3 was created with the button “New” (Figure 3.2). Its description is “Function Table Calculator (Variant 3) – laboratory works of the discipline Software Engineering”. The repository stores the C++ program, the reports and the diagrams of all labs (Figure 3.3); the file README.md describes the program and the structure of the repository.

[ Insert screenshot: the page “Create a new repository” with the name and description filled in ]

Figure 3.2 – Creating of a new repository

[ Insert screenshot: the main page of the repository (tab “Code”) ]

Figure 3.3 – The new repository on github.com

Task 3.3 Adding a Collaborator

A second member of the team was added in Settings → Collaborators → Add people (Figure 3.4). After the invitation is accepted, the collaborator can push changes to the repository and can be assigned to issues.

[ Insert screenshot: Settings → Collaborators with the invited user ]

Figure 3.4 – Adding of the second person to the team

Task 3.4 Milestones and Issues

For planning, an iterative life cycle model was chosen: every laboratory work is one iteration that adds a new part of the system and its documentation, and the next iteration uses the results of the previous one. So every lab is one milestone with a due date, and every milestone has one epic task and several subtasks.

Two labels were created: Epic for the big task of a milestone and SubTask for its parts (Figure 3.5). Then five milestones were created, one for every lab (Figures 3.6–3.7). For every milestone an epic task was created (Figure 3.8), and for every epic – a set of subtasks with the label SubTask, the milestone and the assignee (Figure 3.9). The epic task contains the checklist of its subtasks, so its progress is seen at once. The first milestone, the labels and the first issues were created in the web interface; the other issues were created in the same way with the GitHub CLI script tools/github_setup.sh from the repository.

The tasks are shared between the two members of the team: one person makes the analysis, the reports and the planning, the other person makes the code and the diagrams. The finished tasks of Labs 1 and 2 are closed, so their milestones show 100 % progress (Figure 3.10). The subtasks of all milestones are shown in Tables 3.1–3.5.

[ Insert screenshot: Issues → Labels with the labels Epic and SubTask ]

Figure 3.5 – Labels Epic and SubTask

[ Insert screenshot: Issues → Milestones → New milestone (title, due date, description) ]

Figure 3.6 – Creating of a new milestone

[ Insert screenshot: the list of all five milestones with their progress ]

Figure 3.7 – Milestones of the project

[ Insert screenshot: a new issue with the label Epic, the milestone and the assignee ]

Figure 3.8 – Creating of a new epic task

[ Insert screenshot: a new issue with the label SubTask, the milestone and the assignee ]

Figure 3.9 – Creating of a new subtask

[ Insert screenshot: the page of the milestone “Iteration 1” with its closed issues ]

Figure 3.10 – Result table for the first milestone

Table 3.1 – Iteration 1 – Domain modelling (Lab 1), due 25.09.2026

| Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- |
| Model the domain of Variant 3 with UML | 1. Analyze the formulas and find the constraints (n > 3, x = 0) | Budkov O. | Done |
|  | 2. Calculate control examples by hand | [teammate] | Done |
|  | 3. Draw the Activity diagram with a check of every input value | Budkov O. | Done |
|  | 4. Draw the Use Case diagram with «include» and «extend» | [teammate] | Done |
|  | 5. Prepare the report of Lab 1 | Budkov O. | Done |

Table 3.2 – Iteration 2 – Coding of domain (Lab 2), due 16.10.2026

| Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- |
| Implement the function table calculator in C++ | 1. Implement the calculation of y for both branches | Budkov O. | Done |
|  | 2. Implement keyboard input with a separate check of every value | [teammate] | Done |
|  | 3. Implement loading of data from a file | [teammate] | Done |
|  | 4. Implement the result table and saving to results.txt | Budkov O. | Done |
|  | 5. Add the main menu and the Help screen | [teammate] | Done |
|  | 6. Create the wireframe and the diagram of screen transitions | Budkov O. | Done |
|  | 7. Prepare the report of Lab 2 | Budkov O. | Done |

Table 3.3 – Iteration 3 – Planning of system activities (Lab 3), due 30.10.2026

| Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- |
| Set up project tracking on GitHub | 1. Create a GitHub account and a new repository | Budkov O. | Done |
|  | 2. Add a collaborator to the repository | Budkov O. | Done |
|  | 3. Create milestones and labels Epic and SubTask | Budkov O. | Done |
|  | 4. Create epics and subtasks for all labs and assign them | [teammate] | Done |
|  | 5. Push the source code and reports to the repository | [teammate] | Done |
|  | 6. Prepare the report of Lab 3 | Budkov O. | Open |

Table 3.4 – Iteration 4 – Software requirements specification (Lab 4), due 20.11.2026

| Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- |
| Write the SRS of the program | 1. Choose a pattern for the SRS | Budkov O. | Open |
|  | 2. Write the purpose, definitions and system overview | [teammate] | Open |
|  | 3. Write the overall description of the program | Budkov O. | Open |
|  | 4. Write the functional and non-functional requirements | [teammate] | Open |
|  | 5. Update the repository and the issues on GitHub (Lab 4) | Budkov O. | Open |
|  | 6. Prepare the report of Lab 4 | Budkov O. | Open |

Table 3.5 – Iteration 5 – Testing of code (Lab 5), due 11.12.2026

| Epic | Subtask | Assignee | Status |
| --- | --- | --- | --- |
| Refactor the program and cover it with unit tests | 1. Move the calculation and the checks into separate functions | [teammate] | Open |
|  | 2. Add exception handling for wrong input and files | Budkov O. | Open |
|  | 3. Write unit tests for the calculation of y and the input checks | [teammate] | Open |
|  | 4. Update the repository and the issues on GitHub (Lab 5) | Budkov O. | Open |
|  | 5. Prepare the report of Lab 5 | Budkov O. | Open |

Task 3.5 Working with the Git Repository

The source code and the reports were added to the repository from Visual Studio: Git → Create Git Repository → Existing remote, with the URL of the repository from the tab “Code” (Figures 3.11–3.12). After that, every change is made in small steps: the changed files are staged, a commit with a short message is created and pushed to github.com (Figures 3.13–3.14). A commit message can name the issue it finishes, for example “Add wireframe of the screens (closes #15)”, and GitHub closes this issue automatically.

For the work on a separate issue a new branch was created (Figure 3.15). The changes are made in this branch and then merged into the main branch, so the main branch always has a working version of the program. The history of the commits is shown in Figure 3.16.

[ Insert screenshot: the window “Create a Git repository” with “Existing remote” and the URL ]

Figure 3.11 – Creating of a Git repository in Visual Studio

[ Insert screenshot: the tab “Code” with the folders src, docs and tools ]

Figure 3.12 – Files of the project on github.com

[ Insert screenshot: the window “Git Changes” with the staged file and the commit message ]

Figure 3.13 – Committing of the changed file

[ Insert screenshot: the button Push and the message about the successful push ]

Figure 3.14 – Pushing of the commit

[ Insert screenshot: the window “Create a new branch” in Visual Studio or on github.com ]

Figure 3.15 – Creating of a new branch

[ Insert screenshot: the page Commits of the repository on github.com ]

Figure 3.16 – History of commits

Conclusions

During this laboratory work we got skills and knowledge about working with the project tracking system GitHub. We registered an account, created a repository for the project and added a second member of the team. We chose an iterative life cycle model and planned the work of all laboratory works as five milestones with epic tasks and subtasks, marked them with labels and assigned them to the members of the team. We stored the code and the reports in the git repository, made commits, pushed them to github.com and used a separate branch for the work on an issue.